Activity Log Report

Sprint: 28 November 2016 – 11 December 2016

Activity Duration: 14 Days (Include weekend holidays)

|  |  |  |  |
| --- | --- | --- | --- |
| Developers | Module | Module Details | Duration |
| Goh Weng Yong | Member Maintenance Module | Add Member | 28/11/16 – 29/11/16 |
|  |  | Update Member Details | 28/11/16 – 29/11/16 |
|  |  | Check Member Details | 29/11/16 – 30/11/16 |
|  |  | Delete Member Module | 29/11/16 – 30/11/16 |
|  |  | Search Member | 30/11/16 – 1/12/16 |
| Eng Yee Jei | Staff Maintenance Module | Search Staff Details | 1/12/16 – 2/12/16 |
|  |  | Delete Staff Details | 1/12/16 – 2/12/16 |
|  |  | Update Staff Details | 2/12/16 – 3/12/16 |
|  |  | Retrieve Staff Details | 2/12/16 – 3/12/16 |
|  |  | Add New Staff Information | 3/12/16 – 4/12/16 |
| Gee Chun Seng | Food Menu Maintenance Module | Add New Food | 4/12/16 – 5/12/16 |
|  |  | Delete Food | 4/12/16 – 5/12/16 |
|  |  | Display Food Menu | 5/12/16 – 6/12/16 |
|  |  | Update Food | 5/12/16 – 6/12/16 |
|  |  | Search Food Details | 6/12/16 – 7/12/16 |
| Chua Wei Han | Seat Reservation Module | Add Seat Reservation Module | 7/12/16 – 8/12/16 |
|  |  | Check Seat Reservation Module | 7/12/16 – 8/12/16 |
|  |  | Search Seat Reservation Module | 8/12/16 – 9/12/16 |
| Hamish Then | Order Module | Add Order Item | 9/12/16 – 10/12/16 |
|  |  | Cancel Ordered Item | 9/12/16 – 10/12/16 |
|  | Payment Module | Calculate Payment Amount | 10/12/16 – 11/12/16 |
|  |  | Generate Receipt | 10/12/16 – 11/12/16 |