Activity Log Report

Sprint1: 28 November 2016 – 11 December 2016

Activity Duration: 14 Days (Include weekend holidays)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Developers | Module | User Story | Task | Duration |
| Goh Weng Yong | Member Maintenance | Add Member | Design Add Member UI | 3/12/16- 4/12/16 |
|  |  |  | Add Member Functionality Coding | 3/12/16- 4/12/16 |
|  |  |  | Basic Validation Coding | 3/12/16- 4/12/16 |
| Eng Yee Jei |  | Update Member Details | Edit Member Details UI | 3/12/16- 4/12/16 |
|  |  |  | Edit Member Functionality Coding | 3/12/16- 4/12/16 |
|  |  |  | Basic Validation Coding | 3/12/16- 4/12/16 |
| Goh Weng Yong |  | Check Member Details | Design Member List UI | 4/12/16 – 5/12/16 |
|  |  |  | Retrieve Member Details Coding | 4/12/16 – 5/12/16 |
|  |  |  | Basic Validation Coding | 4/12/16 – 5/12/16 |
| Eng Yee Jei |  | Delete Member Module | Design Delete UI | 4/12/16 – 5/12/16 |
|  |  |  | Delete Member Functionality Coding | 4/12/16 – 5/12/16 |
|  |  |  | Basic Validation Coding | 4/12/16 – 5/12/16 |
| Goh Weng Yong |  | Search Member | Design Search UI | 5/12/16 – 6/12/16 |
|  |  |  | Search Member Functionality | 5/12/16 – 6/12/16 |
|  |  |  | Functionality Testing | 5/12/16 – 6/12/16 |
| Eng Yee Jei | Staff Maintenance | Add New Staff Information | Design Staff Module Interface | 5/12/16 – 6/12/16 |
|  |  |  | Develop the Functionality of Add Staff | 5/12/16 – 6/12/16 |
|  |  |  | Functionality Testing | 5/12/16 – 6/12/16 |
| Goh Weng Yong |  | Retrieve Staff Details | Design Retrieve User Interface | 6/12/16 – 7/12/16 |
|  |  |  | Develop Functionality of Retrieve Staff | 6/12/16 – 7/12/16 |
| Eng Yee Jei |  | Update Staff Details | Design Edit Staff User Interface | 6/12/16 – 7/12/16 |
|  |  |  | Develop Functionality of Staff | 6/12/16 – 7/12/16 |
|  |  |  | Functionality Testing | 6/12/16 – 7/12/16 |
| Goh Weng Yong |  | Delete Staff Details | Design Delete Staff User Interface | 7/12/16 – 8/12/16 |
|  |  |  | Develop Delete Functionality | 7/12/16 – 8/12/16 |
|  |  |  | Functionality Testing | 7/12/16 – 8/12/16 |
| Eng Yee Jei |  | Search Staff Details | Design Search User Interface | 7/12/16 – 8/12/16 |
|  |  |  | Develop Search Staff Functionality | 7/12/16 – 8/12/16 |
|  |  |  | Functionality Testing | 7/12/16 – 8/12/16 |