Activity Log Report

Sprint2: 12 December 2016 – 25 December 2016

Activity Duration: 14 Days (Include weekend holidays)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Developers | Module | User Story | Task | Duration |
| Gee Chun Seng | Food Menu Maintenance | Add New Food | Design Add Food UI | 17/12/16 |
|  |  |  | Add Food Functionality Coding | 17/12/16 |
|  |  |  | Functionality Testing | 17/12/16 |
| Chua Wei Han |  | Delete Food | Design Delete Food UI | 17/12/16 |
|  |  |  | Delete Food Functionality Coding | 17/12/16 |
|  |  |  | Functionality Testing | 17/12/16 |
| Gee Chun Seng |  | Display Food Menu | Design Food Display UI | 18/12/16 |
|  |  |  | Food Display Functionality Coding | 18/12/16 |
|  |  |  | Functionality Testing | 18/12/16 |
| Chua Wei Han |  | Update Food | Design Edit Food UI | 18/12/16 |
|  |  |  | Edit Food Functionality Coding | 18/12/16 |
|  |  |  | Functionality Testing | 18/12/16 |
| Gee Chun Seng |  | Search Food Details | Search Food Functionality Coding | 19/12/16 |
| Chua Wei Han | Seat Reservation | Add Seat Reservation | Design Add Seat UI | 19/12/16 |
|  |  |  | Add Reserve Seat Coding | 19/12/16 |
|  |  |  | Basic Validation Coding | 19/12/16 |
| Hamish Then |  | Check Seat Reservation | Design Check Seat Reservation UI | 20/12/16 |
|  |  |  | Check Seat Reservation Coding | 20/12/16 |
|  |  |  | Basic Validation Coding | 20/12/16 |
| Chua Wei Han |  | Search Seat Reservation | Design Search Seat Reservation UI | 20/12/16 |
|  |  |  | Search Seat Reservation Coding | 20/12/16 |
|  |  |  | Basic Validation Coding | 20/12/16 |
| Hamish Then | Order | Add Order Item | Design User Interface | 21/12/16 |
|  |  |  | Code Functionalities | 21/12/16 |
|  |  |  | Implement Input Validation | 21/12/16 |
| Hamish Then |  | Cancel Ordered Item | Design User Interface | 21/12/16 |
|  |  |  | Code Functionalities | 21/12/16 |
|  |  |  | Implement Input Validation | 21/12/16 |
| Hamish Then | Payment | Calculate Payment Amount | Design User Interface | 22/12/16 |
|  |  |  | Code Functionalities | 22/12/16 |
|  |  |  | Implement Input Validation | 22/12/16 |
| Chua Wei Han |  | Generate Receipt | Design User Interface | 22/12/16 |
|  |  |  | Code Functionalities | 22/12/16 |
|  |  |  | Implement Input Validation | 22/12/16 |