Daily Scrum Meeting Report

Sprint: 28 November 2016 – 11 December 2016

Activity Duration: 14 Days (Include weekend holidays)

Scrum Master: Goh Weng Yong

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Day | Date | Task Accomplished Yesterday | Goal for Today | Problems/Issues |
| 1 | 28/11/16 | None | Meeting to discuss about the system requirement, system module, functionalities and business rule | None |
| 2 | 29/11/16 | Listed down system requirement, system module, functionalities and business rule | Discuss about the database design and relationship of each module | None |
| 3 | 30/11/16 | Concluded the database design and relationship of each module | Brainstorming about the UI design for each module and apply it on each module | Difficulty in designing the suitable design for the modules |
| 4 | 1/12/16 | User Interface was finalized and designed | Begin to discuss necessary input validation to every modules | None |
| 5 | 2/12/16 | Input validations are all defined | Discuss about the event handler, exception handler of every modules | None |
| 6 | 3/12/16 | Event handler and exception handler are discussed and confirmed. | Begin the coding implementation for member and staff maintenance module | None |
| 7 | 4/12/16 | Partially completed the member and staff maintenance coding | -Begin the coding implementation for food maintenance module  -Complete the member and staff maintenance coding | None |
| 8 | 5/12/16 | Completed the food maintenance coding as well as the staff and member maintenance coding | Begin the coding implementation for seat reservation module | Difficulty in making reservation of seat in the module. |
| 9 | 6/12/16 | Solved the difficulty and completed the coding for seat reservation module | Begin the coding implementation for order module | Delayed due to the difficulty in implement the code |
| 10 | 7/12/16 | Partially completed the order module | -Begin the coding implementation for payment module  -Complete the order module | Need to wait order module to be completed in order to continue the payment module |
| 11 | 8/12/16 | Completed the order module and payment module | Implement all the input validation as well as the event handler and exception handler | None |
| 12 | 9/12/16 | All of the validation and handlers are implemented successfully | Begin the database coding for all the module and solve any error that occurred in database | Database sometimes have connection errors |
| 13 | 10/12/16 | Completed database implementation as well as solved the connection errors | -Begin the system testing for each modules to make sure it runs without problem  -Detect the errors or bugs and fix it | Errors and bugs detected in order module and payment module |
| 14 | 11/12/16 | -All the errors and bugs are fixed  -System has been tested | Perform final testing for the system by all developers | None |