Daily Scrum Meeting Report

Sprint1: 28 November 2016 – 11 December 2016

Activity Duration: 14 Days (Include weekend holidays)

Scrum Master: Goh Weng Yong

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Day | Date | Task Accomplished Yesterday | Goal for Today | Problems/Issues |
| 1 | 28/11/16 | None | All developers meeting to discuss about the system requirement, system module, functionalities and business rule in sprint 1 | None |
| 2 | 29/11/16 | Chua Wei Han  -Listed down system requirement and business rule of sprint 1  Goh Weng Yong  –Listed down system module, functionalities of sprint 1 | Gee Chun Seng and Hamish Then  -Discuss about the database design and relationship of each module in sprint 1 | None |
| 3 | 30/11/16 | Gee Chun Seng and Hamish Then  -Concluded the database design and relationship of each module in sprint 1 | All developers brainstorming about the UI design for each module and apply it on each module in sprint 1 | Difficulty in designing the suitable design for the modules |
| 4 | 1/12/16 | Sprint 1 user Interface was finalized and designed | Eng Yee Jei and Chua Wei Han  -Begin to discuss necessary input validation to every modules | None |
| 5 | 2/12/16 | Eng Yee Jei and Chua Wei Han  -Sprint 1 input validations are all defined | Goh Weng Yong and Gee Chun Seng  -Discuss about the event handler, exception handler of every modules in sprint 1 | None |
| 6 | 3/12/16 | Goh Weng Yong and Gee Chun Seng  -Sprint 1 event handler and exception handler are discussed and confirmed. | Goh Weng Yong and Gee Chun Seng  -Begin the coding implementation for member maintenance module | None |
| 7 | 4/12/16 | Goh Weng Yong  -Completed add member  Eng Yee Jei  -Completed update member details | Goh Weng Yong  -Begin the coding implementation of check member details  Eng Yee Jei  - Begin the coding implementation of delete member details | None |
| 8 | 5/12/16 | Goh Weng Yong  -Completed check member details  Eng Yee Jei  -Completed delete member details | Goh Weng Yong  - Begin the coding implementation of search member  Eng Yee Jei  -Begin the coding implementation of add new staff information | None |
| 9 | 6/12/16 | Goh Weng Yong  -Completed search member  Eng Yee Jei  -Completed add new staff information | Goh Weng Yong  - Begin the coding implementation of retrieve staff details  Eng Yee Jei  - Begin the coding implementation of update staff details | None |
| 10 | 7/12/16 | Goh Weng Yong  -Completed retrieve staff details  Eng Yee Jei  -Completed update staff details | Goh Weng Yong  - Begin the coding implementation of delete staff details  Eng Yee Jei  - Begin the coding implementation of search staff details | None |
| 11 | 8/12/16 | Goh Weng Yong  -Completed delete staff details  Eng Yee Jei  -Completed search staff details | Goh Weng Yong and Eng Yee Jei  -Implement all the input validation as well as the event handler and exception handler of sprint 1 | None |
| 12 | 9/12/16 | Goh Weng Yong and Eng Yee Jei  - All of the sprint 1 validation and handlers are implemented successfully | Goh Weng Yong  -Begin the database coding for member module and solve any error that occurred in database  Eng Yee Jei  - Begin the database coding for staff module and solve any error that occurred in database | Database sometimes have connection errors |
| 13 | 10/12/16 | Goh Weng Yong and Eng Yee Jei  -Completed database implementation as well as solved the connection errors | Goh Weng Yong and Eng Yee Jei  -Begin the system testing for each modules in sprint 2 to make sure it runs without problem  -Detect the errors or bugs and fix it | Error detected in staff maintenance module |
| 14 | 11/12/16 | Goh Weng Yong and Eng Yee Jei  -All the errors and bugs are fixed  -System has been tested | Perform final testing for the system by all developers | None |