**Sprint 2 Retrospective Report**

**Date:**

* 22/12/2016

**Participants**

* Scrum Master (Gee Chun Seng)
* Team member (Goh Weng Yong, Chua Wei Han, Eng Yee Jei, Hamish Then Jin Jiat)

**Prepared by:**

* Scrum Master (Gee Chun Seng)

**Content:**

**What went well during this sprint?**

* The testing of the system is conducted well several times as this can let he developers to know what problem that they have encounter during the testing of the system.
* The team knows that they are doing, as they understand what they need to do in the system’s module that they are handling.

**What went wrong in this sprint?**

* Sometimes the meeting does not have proper planning as this will cause all member did not involve in the meeting.
* The event handler and validation did not implemented well in the system just like in sprint 1 and this cause user to have not understandable error message.
* The module are much more harder than sprint 1 as it requires more works to be done in the sprint and this cause developer to have trouble.

**What should we do differently to improve in next sprint?**

* The scrum meeting should be scheduled when every member is free and are available to get involved in the meeting
* The team developers should focus more on event handler as well as the validation of data input instead of focusing on the functionality just like sprint 1 as this can improve the system better as well as prevent any bad problem to occur.
* Team member should communicate more with each other so that when developing the system, it will be much easier because through communication they can improve the efficiency of their work.
* Team member can start to have early research on the requirement that they need as an early preparation as this can save their time and they can speed up their work.